# SOP: Resolving ODF Upgrade Blockers and Migrating from OpenShiftSDN to OVN-Kubernetes

## Executive Summary

This Standard Operating Procedure (SOP) documents the steps to resolve OpenShift Data Foundation (ODF) operator upgrade blockers and to migrate the OpenShift cluster network from OpenShiftSDN to OVN-Kubernetes. These actions are required to clear cluster upgrade gates and ensure compatibility with future OpenShift minor versions while maintaining storage and networking availability.

## Troubleshooting Steps

1. Validate ODF Operator and Cluster Upgrade Status

Confirm the current ClusterServiceVersions (CSVs) for storage-related operators in the openshift-storage namespace:

oc get csv -n openshift-storage

oc describe subscription odf-operator -n openshift-storage

Identify any stale ODF operator CSVs that are stuck in a non-Succeeded phase (for example, odf-operator.v4.15.24-rhodf in Replacing state) while a newer CSV (for example, odf-operator.v4.16.20-rhodf) is already present or referenced by the Subscription.

2. Backup and Remove Stale ODF Operator CSV

Before removing any CSV, take a backup of the manifest for rollback or audit purposes:

oc get csv odf-operator.v4.15.24-rhodf -n openshift-storage -o yaml > odf-operator.v4.15.24.yaml

Delete the stale CSV that is no longer referenced by the Subscription but still provides the same APIs and causes OLM resolution errors:

oc delete csv odf-operator.v4.15.24-rhodf -n openshift-storage

Verify that only the desired ODF operator CSV remains and that its phase is Succeeded:

oc get csv -n openshift-storage | grep odf-operator

3. Confirm ODF Subscription Health

Ensure the ODF Subscription references the expected channel and that Current CSV and Installed CSV are aligned to the same version (for example, odf-operator.v4.16.20-rhodf), with no ResolutionFailed or ConstraintsNotSatisfiable conditions:

oc describe subscription odf-operator -n openshift-storage | egrep 'State:|Current CSV:|Installed CSV:|ResolutionFailed|ConstraintsNotSatisfiable' -A3 -B3

If necessary in other environments, adjust the startingCSV of the Subscription to match the installed version:

oc patch subscription odf-operator -n openshift-storage --type merge -p '{"spec":{"startingCSV":"odf-operator.v4.16.20-rhodf"}}'

4. Validate Current Network Type and Configuration

Determine the current network type and review the network operator configuration to confirm OpenShiftSDN is configured in NetworkPolicy mode (not Multitenant):

oc get network.config.openshift.io cluster -o jsonpath='{.status.networkType}{"\n"}'

oc get network.operator.openshift.io cluster -o yaml > netop-before.yaml

grep -A5 'openshiftSDNConfig' netop-before.yaml

Confirm the clusterNetwork and serviceNetwork CIDRs do not overlap with OVN-Kubernetes internal ranges (default 100.64.0.0/16 and 100.88.0.0/16):

oc get network.operator.openshift.io cluster -o jsonpath='{.spec.clusterNetwork}{"\n"}{.spec.serviceNetwork}{"\n"}'

5. Perform Pre-Migration Safety Checks for Network

Verify that unsupported SDN constructs for limited live migration are not present (for example, egress routers or custom DaemonSets in openshift-sdn). Capture existing egress-related resources for post-migration validation:

oc get pods -A | grep -i egress-router || true

oc get daemonset -n openshift-sdn

oc get egressfirewalls -A || true

oc get egressips -A || true

Take a backup of the current Network config object:

oc get network.config.openshift.io cluster -o yaml > network-config-before.yaml

6. Initiate Limited Live Migration from OpenShiftSDN to OVN-Kubernetes

Trigger the migration by patching the Network config to set OVNKubernetes as the desired network type and enable limited live migration via the network-type-migration annotation:

oc patch Network.config.openshift.io cluster --type='merge' --patch '{"metadata":{"annotations":{"network.openshift.io/network-type-migration":""}},"spec":{"networkType":"OVNKubernetes"}}'

7. Monitor Migration Progress

Monitor SDN and OVN-Kubernetes pods to confirm both control planes are running during migration:

oc get pods -n openshift-sdn

oc get pods -n openshift-ovn-kubernetes

Monitor MachineConfigPools and node status as nodes are rolled to apply new network configuration:

oc get mcp

oc get nodes

Monitor cluster operators, focusing on network and machine-config, to ensure they return to a healthy state:

oc get clusteroperators

Inspect the Network config status and migration-related conditions to confirm progress:

oc get network.config.openshift.io cluster -o yaml | egrep -n 'networkType|Migration'

8. Validate Post-Migration State

After migration completes, verify that the reported network type is OVNKubernetes and that no SDN pods remain:

oc get network.config.openshift.io cluster -o jsonpath='{.status.networkType}{"\n"}'

oc get pods -n openshift-sdn

Confirm that all cluster operators are Available and not Degraded, and that workloads are reachable as expected.

9. Optional Cleanup of Migration Metadata (If Required)

Optionally remove the migration annotation and SDN-specific configuration from the network operator spec and ensure the openshift-sdn namespace is deleted:

oc annotate network.config cluster network.openshift.io/network-type-migration- || true

oc patch network.operator.openshift.io cluster --type='merge' -p '{ "spec": { "migration": null } }' || true

oc patch network.operator.openshift.io cluster --type='merge' -p '{ "spec": { "defaultNetwork": { "openshiftSDNConfig": null } } }' || true

oc delete ns openshift-sdn || true

## Root Cause Analysis

Storage (ODF) Upgrade Blocker

During prior upgrades, an older ODF operator CSV (for example, odf-operator.v4.15.24-rhodf) remained in the cluster in a Replacing state and continued to provide the same API (StorageSystem) as the newer CSV. The Subscription had already moved on to a newer version, but the stale CSV was not removed. This resulted in Operator Lifecycle Manager (OLM) resolution failures and an upgrade gate reporting incompatible operators for future OpenShift minor versions.

Network (OpenShiftSDN) Upgrade Blocker

The cluster network was configured with OpenShiftSDN, which is no longer supported for upgrades beyond OpenShift Container Platform 4.16. As a result, the network cluster operator explicitly blocked minor upgrades to the next supported OpenShift version and required migration to OVN-Kubernetes. The SDN configuration itself was healthy, but the network type did not meet the prerequisites for future minor releases.

Resolution Summary

The ODF upgrade blocker was resolved by safely backing up and removing the stale ODF operator CSV, ensuring that only the active, supported operator version remained. Subsequently, a limited live migration from OpenShiftSDN to OVN-Kubernetes was initiated and monitored, enabling the cluster to comply with future OpenShift upgrade requirements while maintaining workload availability.

## Quick Command List

oc get csv -n openshift-storage

oc describe subscription odf-operator -n openshift-storage

oc get csv odf-operator.v4.15.24-rhodf -n openshift-storage -o yaml > odf-operator.v4.15.24.yaml

oc delete csv odf-operator.v4.15.24-rhodf -n openshift-storage

oc get csv -n openshift-storage | grep odf-operator

oc describe subscription odf-operator -n openshift-storage | egrep 'State:|Current CSV:|Installed CSV:|ResolutionFailed|ConstraintsNotSatisfiable' -A3 -B3

oc patch subscription odf-operator -n openshift-storage --type merge -p '{"spec":{"startingCSV":"odf-operator.v4.16.20-rhodf"}}'

oc get network.config.openshift.io cluster -o jsonpath='{.status.networkType}{"\n"}'

oc get network.operator.openshift.io cluster -o yaml > netop-before.yaml

grep -A5 'openshiftSDNConfig' netop-before.yaml

oc get network.operator.openshift.io cluster -o jsonpath='{.spec.clusterNetwork}{"\n"}{.spec.serviceNetwork}{"\n"}'

oc get pods -A | grep -i egress-router || true

oc get daemonset -n openshift-sdn

oc get egressfirewalls -A || true

oc get egressips -A || true

oc get network.config.openshift.io cluster -o yaml > network-config-before.yaml

oc patch Network.config.openshift.io cluster --type='merge' --patch '{"metadata":{"annotations":{"network.openshift.io/network-type-migration":""}},"spec":{"networkType":"OVNKubernetes"}}'

oc get pods -n openshift-sdn

oc get pods -n openshift-ovn-kubernetes

oc get mcp

oc get nodes

oc get clusteroperators

oc get network.config.openshift.io cluster -o yaml | egrep -n 'networkType|Migration'

oc get network.config.openshift.io cluster -o jsonpath='{.status.networkType}{"\n"}'

oc annotate network.config cluster network.openshift.io/network-type-migration- || true

oc patch network.operator.openshift.io cluster --type='merge' -p '{ "spec": { "migration": null } }' || true

oc patch network.operator.openshift.io cluster --type='merge' -p '{ "spec": { "defaultNetwork": { "openshiftSDNConfig": null } } }' || true

oc delete ns openshift-sdn || true